EECS 4080 SU26

Project title: Detecting direct prompt injection attacks in LLM applications

Supervisor: Professor Sukhwant Kaur Sagar

Student: Thien Nguyen

Midterm progress report

1. Project Overview & Threat Model

Large Language Models (LLMs) integration into application workflows are vulnerable to direct prompt injections, where attackers craft adversarial inputs to bypass safety constraints, leak data, or hijack goals. Because LLMs process text without rigid boundaries between system instructions and user inputs, detecting these attacks requires moving beyond static heuristic filters.

This project focuses on designing, training, and benchmarking a local, low-latency machine learning detection framework using a customized, fine-tuned DistilBERT to intercept these attacks at the text ingestion layer. Evaluation relies heavily on the F1 score (the harmonic mean of precision and recall) to measure overall detection balance, and the False Positive Rate (FPR) to evaluate the operational viability of the model.

2. Milestone 2a: Data Lock & Exploration

To ensure strict scientific integrity during the training phase, the foundational dataset was systematically prepared and frozen:

- Data Splits: The dataset was separated into a three-way stratified split to ensure all distinct classes are proportionally represented in all resulting subsets: 64% for training, 16% for validation, and 20% for testing.

- Exploratory Data Analysis (EDA): Keyword-based heuristic tagging mapped the distribution of attack sub-types. This revealed that the training set is heavily dominated by complex adversarial techniques, particularly Spoofing/Roleplay (57.6%), Tampering/Override (14.8%) attacks, and Cross-lingual Override (2.1%) attacks.

3. Milestone 2b: Baseline Evaluation

To establish a performance benchmark, an off-the-shelf industry-standard ProtectAI DeBERTa-v3 prompt injection classifier was evaluated against the frozen test set.

- Performance: The baseline achieved an F1 score of 66.05% and an accuracy of 73.37%.

- Limitations: The model exhibited a high False Positive Rate (21.32%), meaning more than 1 in 5 harmless prompts were incorrectly flagged as malicious. Furthermore, the model's recall was only 65.3% due to the fact that the base model does not work well in detecting jailbreak attacks, handling non-English prompts or against more advanced adversarial techniques (this specific finding was found after running the evaluation metrics on DeBERTa v3 using the frozen test set), all of which exists in our rogue-security/prompt-injections-benchmark dataset, which is a strictly Jailbreak dataset and accounts for 88% of the entire dataset.

- Architectural Bottleneck: The poor recall was partially attributed to DeBERTa's rigid 512-token context window limit. Prompts exceeding this length were truncated on the right-hand side, which caused the model to miss attacks where the malicious payload was hidden at the very end of a lengthy input.

4. Milestone 3: DistilBERT Customization & Training

To overcome the baseline's structural limitations and achieve an FPR of less than 5%, a custom DistilBERT architecture was fine-tuned using three primary strategies:

- Left-Side Tokenizer Engineering: To fix the low recall caused by context-window truncation, the DistilBERT tokenizer was initialized with truncation_side='left'. This ensures that for overly long prompts, the benign setup is discarded while the trailing malicious payload is retained for analysis.

- Asymmetric Class Weights: To tackle the high FPR, PyTorch’s standard CrossEntropyLoss function was modified to penalize false positives more aggressively. Custom w coefficients were introduced to create an asymmetric penalty, modifying the loss function to ln​=−wy​log(py​). The weights were configured to w_benign​=3.0 and w_malicious​=1.0, forcing the optimizer toward a more conservative decision boundary.

- Automated Epoch Grading: To prevent the model from memorizing the training data (overfitting), the 16% validation set was used to evaluate performance at the end of every epoch. The training algorithm was configured to monitor the FPR and automatically save the model weights from the epoch that yielded the lowest FPR.

5. Midterm Results & Conclusion

The automated training loop identified Epoch 2 as the optimal architecture. This custom DistilBERT model was then evaluated blindly against the frozen 20% test set (1,104 prompts), yielding significant improvements over the baseline DeBERTa v3.

Comparative Performance Matrix

| Metric | ProtectAI Baseline | Custom DistilBERT | Net Improvement |
| --- | --- | --- | --- |
| False Positive Rate (FPR) | 21.32% | 4.05% | - 17.27% (Passes < 5% target established in contract) |
| F1-Score | 66.05% | 83.31% | + 17.26% |
| Recall | 65.30% | 75.80% | + 10.50% |
| Precision | 66.82% | 92.48% | + 25.66% |
| Accuracy | 73.37% | 87.95% | + 14.58% |
| Avg Inference Latency | 10.9 ms / prompt | Pending Milestone 4 evaluation | N/a |

Conclusion: The custom DistilBERT architecture successfully mitigated the architectural blind spots of the baseline framework. By leveraging left-side token truncation and asymmetric loss coefficients, the model successfully increased its F1-Score by over 17% while driving the False Positive Rate down to 4.05%, satisfying strict operational requirements. Even though our F1 score fell short of 1.69% compared to the Contract Target of 85% due to advanced jailbreak adversarial dataset, we will attempt to improve F1 score in Milestone 4/5 by modifying our Training script to achieve >=85% target.

6. Plan Forward & Upcoming Milestones

With the primary DistilBERT architecture successfully fine-tuned and passing the < 5% False Positive Rate constraint, the project timeline remains fully on schedule. Our focus now shifts toward evaluating alternative paradigms, exhaustive benchmarking, and stress-testing the model against Out-of-Distribution (OOD) threats.

Milestone 4: Alternative Paradigms & Automation (Due July 5)

To establish a comprehensive comparative baseline, we will implement two distinct, non-transformer-based classification strategies:

- Embedding Vector Database Classifier: Constructing a semantic search guardrail using vector space embeddings to classify prompts based on cosine similarity to known attack signatures.

- Local LLM-as-a-Judge: Deploying a localized, quantized LLM instructed to evaluate incoming prompts via zero-shot reasoning.

- Automated Benchmarking: We will engineer an automated benchmarking script to run all deployed paradigms (Baseline, Custom DistilBERT, Vector DB, LLM-as-a-Judge) through the frozen Test Set to generate unified performance matrices.

Milestone 5: Exhaustive Benchmarking & Final Reporting (Due July 19)

The final milestone will aggregate all metrics across all tested models to determine the optimal production architecture. This phase includes drafting the final comprehensive engineering report.

Anticipated Risks: The BIPIA OOD Challenge

The most significant remaining technical risk is the Out-of-Distribution (OOD) Generalization requirement, which mandates a target F1-Score of >= 0.70 against an unseen indirect injection dataset.

- The Vulnerability: Our custom model has been trained exclusively on direct prompt injections. Indirect injections (such as those found in the BIPIA dataset, where malicious payloads are hidden inside seemingly benign external text or web pages) possess fundamentally different semantic structures.

- Mitigation Strategy: We will source the BIPIA dataset to design our OOD evaluation protocol. If the current model struggles to generalize to these indirect attacks, we will potentially execute hyperparameter sweeps—specifically fine-tuning the w coefficients (e.g., w_benign) and adjusting learning rates—to increase the model's adaptability without sacrificing our established 4.05% FPR.

Timeline Confidence

We maintain our confidence in the current timeline. The successful deployment of the custom DistilBERT model to the Hugging Face Hub secures the core deliverable, allowing ample bandwidth to tackle the BIPIA OOD protocol and alternative baseline implementations before the July deadlines.